Roadmap

chaos: Network Latency & Packet-Loss Chaos Emulator

| Field | Detail |
| --- | --- |
| Project | chaos: Network Latency & Packet-Loss Chaos Emulator |
| Student name | [YOUR NAME] |
| Roll no. / ID | [YOUR ROLL NO] |
| Course | [COURSE NAME / CODE] |
| Instructor | [INSTRUCTOR NAME] |
| Version / date | 1.0, October 2026 |
| Repository | [GITHUB REPOSITORY URL] |

# 1. Vision

Make chaos the simplest way to answer: "How does my software behave on a bad network?" in a safe, reproducible and measurable way, first for UDP and the Linux kernel path today, then for arbitrary flows, with reports that can be compared between runs.

# 2. Current state (v1.0)

- Own impairment engine (burst loss, token-bucket shaping, jitter distributions, reorder, duplicate, corrupt).

- Userspace UDP proxy (no root) and kernel tc netem backend, driven by one profile format.

- Probe/echo measurement, time-based scenarios, safety rails, safe veth/netns lab.

- Unit, end-to-end and CLI tests; sanitizers; CI.

## 2.1 Limitations that drive the roadmap

- Userspace proxy: UDP and IPv4 only.

- Kernel backend: egress only and impairs all traffic on the interface.

- burst/queue parameters exist only in the userspace engine.

- No machine-readable run reports or metrics export.

# 3. Planned items

| ID | Item | Why | Effort | Acceptance criterion |
| --- | --- | --- | --- | --- |
| RM-1 | Per-flow selectors: impair only a given IP/port (tc filter or nftables marks) | Impair one service without touching the rest of the host | M | Traffic to the selected port is impaired; other traffic measures unchanged by probe |
| RM-2 | Ramp scenarios (loss=0:20 over 60s) | Smooth degradation instead of steps | S | Scenario parser accepts ramps; timeline test shows linear change |
| RM-3 | Ingress impairment via an IFB device | Impair incoming traffic too | M | Probe shows delay on the receive direction in the lab |
| RM-4 | Prometheus metrics endpoint | Observe counters of a long-running proxy | S | Counters scrapeable over HTTP; unit test on text format |
| RM-5 | Reproducible "chaos run" report (JSON/HTML: profile, seed, probe results) | Compare runs, attach to bug reports | M | Same seed and profile give an identical report |
| RM-6 | TUN/TAP or NFQUEUE mode | Impair arbitrary TCP/UDP flows in userspace | L | A TCP transfer through the mode shows configured delay and loss |
| RM-7 | IPv6 support in proxy and probe | Current code uses IPv4 sockets only | S | e2e tests pass with ::1 |
| RM-8 | Parity of burst/queue between backends | Same profile should behave the same in kernel and userspace | S | Documented mapping to netem limit/rate; comparison test in the lab |
| RM-9 | Research item: minimal virtual network device kernel module | Deepens the device-driver topic of the syllabus; optional | L | Module loads in a VM, creates a netdev, forwards and counts packets; not required for v1.0 |

# 4. Release plan

| Version | Contents | Exit criteria |
| --- | --- | --- |
| v1.0 (current) | Everything in section 2, documentation set, CI, lab evidence | Submission checklist complete |
| v1.1 | RM-2 ramp scenarios, RM-7 IPv6, RM-8 backend parity, RM-4 metrics | make check green, new tests for each item |
| v1.2 | RM-1 per-flow selectors, RM-3 ingress via IFB, RM-5 run reports | Lab tests for selectors and ingress pass |
| v2.0 | RM-6 TUN/TAP or NFQUEUE mode | A TCP transfer through the new mode shows the configured delay and loss |

Items are ordered by value divided by effort. RM-9 is intentionally outside the main line; it is only started if the course requires a driver-level deliverable.

# 5. Risks and dependencies

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Kernel differences (netem, IFB, nftables availability) | Features behave differently on different kernels | Detect at runtime and fail with a clear message; test in the namespace lab |
| Userspace flow impairment (RM-6) is complex | Time and correctness risk | Start with UDP via TUN; keep the engine unchanged (it is already clock-free) |
| More options increase the chance of unsafe use | Lock-out or wrong target | Keep strict validation, SSH guard, TTL and dry-run for every new command |

# 6. Immediate next steps (before submission)

- Run the VM evidence script and attach the output.

- Push to GitHub and confirm the CI run is green.

- Rehearse the Hour 6 demo.